|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Project Name :** **Online shopping portal for MyCompany.com** | | | **Project Code : PRJ-2014/101** | |
| **CR Completed By : Yogenra Pant** | | | **Date :7-11-2014** | |
| **Additional and/or Support Materials Attached :**  No | | | | |
| **Current Function in the System (Explain the current condition of the change requested)** | | | | |
| Product search task which is under 08.   Product Browsing Module, is supposed to be text-based. | | | | |
| **Proposed Change (Explain in detail the proposed Change)** | | | | |
| product search by category only. | | | | |
| **Support your Change (Justify the proposed change)** | | | | |
| Due to lack of time, we are going to make search product facility by category only. | | | | |
| Change Management Team Details | | | | |
| Change Control Number: PRJ-2014/101\_CR001 | | | Priority : Low | |
| Impact on Cost and Resources: Human resources can focus on other integral parts to meet deadline of first phase | | | | |
| Impact on Schedule and Time: No | | | | |
| Impact on Quality: No | | | | |
| Impact on the Scope Level: No | | | | |
| Impact on the Current / Future Operations:No | | | | |
| Miscellaneous / Other Impacts:: nothing | | | | |
| Change Control Team Review Information | | | | |
| Committee’s Decision: Remove out of scope | | | | |
| Signatures | | | | |
|  |  |  | |  |
| Follow Up (Not necessary in the event the CR is Rejected) | | | | |
| Documents Updated :  Yes  No | | Change Implemented:  Yes  No | | |