## Slide 1: MyCompany.com
Group members:
James
Va Yim
Yogendra
Talak
Weldu
Md Mojahidul
Group1, July 2014

## Slide 2: Documentation
Scope and scope details
Requirement gathering
Integration plan
Change request
Functional specifications
WBS
Schedule
UTP
Class-diagram and ER-diagram

## Slide 3: Design: Class diagram

## Slide 4: WORK IN PROGRESS
Chart: 
| Phase 1 | Phase 2
login Module | 96 | 4
Customer Module | 99 | 5
Vendor Module | 20 | 80
Product Module | 25 | 100
Shopping Cart Module | 3 | 97
user Module | 5 | 95
Admin Module | 5 | 95
Listener Module | 15 | 85
Finance and Payment | 15 | 85
Payment Module | 2 | 98
Testing | 5 | 95
Listener Code | 2 | 98
Notes: The graph show how much %work is completed in phase1 and remaining in phase2

## Slide 5: Check out phase1 second iteration
Put the hyper link here??

## Slide 6: Time is a major risk
RISK | IDENTIFIED BY | DATE | ANALYSIS | RESOLVE | ALTERNATIVE | BACK-UP | LESSONS LEARNED
Time | Team | 07/09/2014 | ?? | No | None | Working day and night | ??
No automatic integration of the project works | Talak | 07/10/2014 | Maven setup error | No | Manual sharing of codes | - | ??
RISK MANAGMENT

## Slide 7: SCI
Software development is done by following laying structure like MVC pattern
Life is found in layers.